Coxa Fan OS

CDP & Data Intelligence Platform

Development Plan v2

Data Warehouse | CDP Events | Personalization | Segmentation | Multi-Channel Tracking

Prepared: July 2026

Client: Coritiba FC / Coxa Fan OS

Timeline: 6 Weeks (4 Phases, AI-Accelerated)

All tools: Open-source, self-hosted, zero vendor lock-in

Development Model: AI-Accelerated (Cursor + Claude + GPT-4o)

# 1. Executive Summary

This document outlines an AI-accelerated 6-week implementation plan to evolve the Coxa Fan OS platform into an enterprise-grade data intelligence system with multi-channel event capture from websites, mobile apps, and tracking pixels. The plan leverages best-in-class open-source tools (RudderStack, PostHog, ClickHouse, Tracardi, Multiwoven, Cube, Dagster, XGBoost) to deliver capabilities that match or exceed commercial CDPs like Segment and Salesforce Data Cloud.

The entire build requires only ~2.75 FTE over 6 weeks because AI agents generate 80-90% of the implementation code. All tools are open-source and self-hosted, meaning zero vendor lock-in, full data ownership, and no per-event SaaS fees.

The key innovation in this plan is replacing the current backend-only event capture with a true multi-channel CDP that tracks fans across websites, mobile apps, in-stadium POS, and third-party integrations - unifying all touchpoints into a single fan profile for intelligent personalization.

## Key Deliverables

- Multi-channel event capture via RudderStack (web, mobile, server, pixels, webhooks)

- Product analytics and A/B testing via PostHog (session replay, funnels, experiments)

- Analytical data warehouse via ClickHouse for sub-second analytics

- Semantic metrics layer via Cube (single source of truth for ~80 KPIs)

- Advanced segmentation via Tracardi (visual AND/OR/NOT builder, real-time profiles)

- ML-powered fan intelligence - churn prediction, purchase propensity, next-best-channel

- ML-ranked personalization - multi-offer NBO with frequency capping

- Reverse ETL activation via Multiwoven (auto-sync segments to email, ads, CRM)

- AI campaign generation - LLM-drafted campaigns with human approval workflow

## Expected Outcomes

| Metric | Current | Target |
| --- | --- | --- |
| Event capture scope | Backend POS/ticketing only | Web + App + POS + Pixels + Webhooks |
| Fan identity | Single-channel (email at POS) | Cross-device identity stitching |
| Analytics query time | 3-8 seconds (MongoDB) | < 500ms (ClickHouse + Cube) |
| Segment creation | JSON rules, engineer required | Visual drag-and-drop, marketing self-serve |
| Fan scoring | Static weighted formula | Predictive ML models (AUC > 0.7) |
| Personalization | Single priority-match | ML-ranked multi-offer with fatigue control |
| Activation | Manual CSV export | Auto-sync to email, ads, CRM (Multiwoven) |
| Product analytics | None | Funnels, retention, session replay, A/B tests (PostHog) |
| Event processing | Synchronous (blocking) | Async, resilient, 100K+ events/min |

# 2. Current System Assessment

## 2.1 What Exists Today

The platform has a working CDP - these are production-grade features:

| Capability | Implementation | Status |
| --- | --- | --- |
| Event ingestion | eventBus.js - 30 typed events, idempotency keys, DLQ, identity resolution | Working |
| Trait computation | traitCalculator.js - event-driven, 9+ event types, derived traits | Working |
| Fan scoring | fanScoreService.js - 6 weighted components, 5 tiers, history tracking | Solid |
| Segmentation | segmentService.js - 8 operators, rule-based, CRUD + preview | Working |
| Customer 360 | customer360Service.js - aggregates 7 sources in parallel | Working |
| Personalization | personalizationService.js - priority-first-match NBO | Early |
| Analytics | fanboxAnalyticsService.js - MongoDB aggregations, period deltas | Solid |
| KPI catalog | kpiRegistry.js - ~80 KPIs across 10 departments | Comprehensive |
| Fan profiles | FanProfile model - 25+ fields including CPF, biometric, address | Production |
| Intelligence UI | Full dashboard with AI narratives, charts, saved audiences | Complete |

## 2.2 Gaps Addressed

| Gap | Current | Target |
| --- | --- | --- |
| Website tracking | None - no JS SDK on web properties | Full page/click/form capture via RudderStack JS SDK |
| Mobile app tracking | None - no mobile SDK | iOS + Android SDKs via RudderStack (offline support) |
| Tracking pixels | None | Cross-domain, ITP-compliant, ad platform integration |
| Cross-device identity | Email-only at POS | Anonymous-to-known stitching across all touchpoints |
| Product analytics | None | PostHog: funnels, retention, session replay, experiments |
| Event processing | Synchronous (blocks HTTP) | Async via RudderStack (Go, 100K+ events/sec) |
| Data store | MongoDB only (OLTP + OLAP mixed) | MongoDB (OLTP) + ClickHouse (OLAP) |
| Segmentation logic | AND-only, full-table-scan, engineering required | Visual AND/OR/NOT builder via Tracardi |
| Campaign activation | Manual export, no tool sync | Reverse ETL via Multiwoven to email/ads/CRM |
| A/B testing | None | PostHog experiments with statistical significance |

# 3. Open-Source Technology Stack

All tools are production-proven, actively maintained, and fully open-source. Self-hosted deployment = zero per-event fees, full data ownership, and LGPD compliance by default.

| Tool | Stars | License | What It Does | Role in Coxa |
| --- | --- | --- | --- | --- |
| RudderStack | ~9,000 | AGPL-3.0 / MIT (SDKs) | Event streaming CDP with 200+ destinations, web/mobile/server SDKs | Replaces custom eventBus.js; adds web + app tracking |
| PostHog | ~30,000+ | MIT | Product analytics, session replay, feature flags, experiments, CDP | Product analytics + A/B testing (no custom build needed) |
| ClickHouse | ~48,400 | Apache-2.0 | Columnar OLAP with vectorized SIMD execution | Analytical warehouse for sub-second KPI queries |
| Tracardi | ~2,500+ | Open-core | CDP with profiles, real-time segmentation, visual workflows | Replaces custom segment service with visual builder |
| Multiwoven | ~1,600 | AGPL-3.0 | Open-source reverse ETL - warehouse to business tools | Auto-syncs segments to email, ads, CRM platforms |
| Cube | ~20,300 | Apache-2.0 | Semantic layer with pre-aggregations + REST/GraphQL API | KPI governance - define once, query everywhere |
| Dagster | ~15,800 | Apache-2.0 | Asset-centric pipeline orchestration | Schedules ML training, scoring, data refresh |
| XGBoost | ~27,000 | Apache-2.0 | Gradient-boosted trees for tabular data | Churn, propensity, channel prediction models |

# 4. What Gets Replaced vs What Stays

## 4.1 Modules Replaced by Open-Source Tools

| Current Module | Replaced By | Why |
| --- | --- | --- |
| Custom eventBus.js (synchronous) | RudderStack event streaming | Production-grade async, web/mobile/server SDKs, 200+ destinations |
| No website/app tracking | RudderStack JS + Mobile SDKs | Auto-capture page views, clicks, forms, screen views |
| No tracking pixels | RudderStack + PostHog | Cross-domain tracking, ITP-compliant, ad attribution |
| segmentService.js (AND-only, full-scan) | Tracardi segmentation | Visual AND/OR/NOT builder, real-time evaluation, no code needed |
| No reverse ETL / activation | Multiwoven | Pre-built connectors to email, ads, CRM - auto sync |
| No product analytics | PostHog | Session replay, funnels, retention, A/B testing out of the box |
| No A/B testing | PostHog experiments | Feature flags, variant assignment, statistical significance |
| Airbyte CDC (was planned) | RudderStack warehouse destination | Events stream directly to ClickHouse - no CDC needed |

## 4.2 Modules Preserved and Enhanced

These contain sports-specific logic unique to Coxa that open-source tools cannot provide:

| Module | Why It Stays | Enhancement |
| --- | --- | --- |
| traitCalculator.js | Core fan trait logic specific to football/sports | Triggered by RudderStack webhook instead of inline |
| fanScoreService.js | Unique 6-component scoring algorithm | Fed by richer trait data from multi-channel events |
| customer360Service.js | Aggregation logic across 7 sources | Gains ML scores + multi-channel event history |
| personalizationService.js | NBO logic stays but gets ML ranking | Upgraded to ML-ranked with Tracardi workflow triggers |
| kpiRegistry.js / analytics | Analytics presentation layer | Backed by Cube semantic layer reading ClickHouse |
| ragService.js + AI insights | Unique AI assistant for operators | Enriched with more data from multi-channel CDP |
| All frontend dashboards | Client-facing FanBox UI | Enhanced with PostHog embeds and richer real-time data |

# 5. Multi-Channel Event Capture

The core innovation: capturing fan interactions across every touchpoint and unifying them into a single profile.

The following table shows how each fan touchpoint is instrumented:

| Channel | Technology | What Gets Captured |
| --- | --- | --- |
| Website (fan portal, e-commerce, club site) | RudderStack JavaScript SDK | Page views, clicks, form submissions, product views, cart events, ticket browsing - all captured automatically with custom events for purchases and engagement |
| Mobile App (Fan App, Stadium App) | RudderStack iOS + Android SDKs | App opens, screen views, in-app purchases, QR scans, food orders, loyalty redemptions - with offline queue support for stadium connectivity issues |
| Tracking Pixels / Cross-Domain | RudderStack + PostHog | First-party cookies (ITP-compliant, 2-year tracking), cross-domain identity stitching, ad platform attribution (Meta, Google), UTM parameter capture |
| POS / Backend (retail, ticketing, F&B) | RudderStack Node.js SDK | All existing sale, ticket, membership, loyalty events now routed through RudderStack for unified processing and warehouse delivery |
| Webhooks / Third-Party | RudderStack webhook sources | Payment confirmations, membership platform events, email engagement (opens/clicks), social media interactions, partner system events |

# 6. Phase 1: Event Infrastructure (Weeks 1-2)

Deploy RudderStack as the event backbone and PostHog for product analytics. Install tracking SDKs on all web properties. Migrate existing backend events from custom eventBus to RudderStack. Achieve multi-channel event capture from day one.

## Week 1: Deploy + Instrument

- Deploy RudderStack server (Docker: rudder-server + rudder-transformer + PostgreSQL)

- Configure RudderStack control plane - define sources and destinations

- Install RudderStack JavaScript SDK on fan-landing, fan-dashboard, fanbox-dashboard web apps

- Configure PostHog (self-hosted Docker) for product analytics with auto-capture enabled

- Migrate all ingestEvent() calls in backend to use RudderStack Node.js SDK

- Configure RudderStack destinations: MongoDB (existing OLTP), PostHog (analytics)

## Week 2: Wire + Validate

- RudderStack transformations: validate events, map to Coxa CDP schema format

- Configure Coxa backend as RudderStack webhook destination (receives processed events)

- Wire traitCalculator.js and fanScoreService.js to trigger from webhook events

- Event schema enforcement in RudderStack transformations layer

- DLQ management via RudderStack built-in retry + PostgreSQL buffer

- Load test: verify 1000+ events/min sustained throughput

- PostHog: verify auto-captured web events, session replay, initial funnels

## Testing Gate (End of Week 2)

| Test | Success Criteria |
| --- | --- |
| Website events captured | Page views, clicks, forms visible in PostHog + RudderStack live events |
| Backend events flowing | POS/ticketing events route through RudderStack to MongoDB correctly |
| Identity resolution | Anonymous website visitor linked to fan profile on identify() |
| Event latency | End-to-end from source to processed in MongoDB < 2 seconds |
| Trait calculation | Existing fan traits still compute correctly on new event path |
| Load test | 1000 events/min sustained for 30 minutes without backpressure |
| Session replay | PostHog records fan portal user sessions for UX analysis |

# 7. Phase 2: Data Warehouse + Semantic Layer (Weeks 3-4)

Deploy ClickHouse as the analytical engine with RudderStack streaming events directly to the warehouse (no Airbyte/CDC needed). Layer Cube as the semantic KPI backbone so analytics never compete with transactional workload.

## Week 3: Infrastructure

- Deploy ClickHouse (Docker or ClickHouse Cloud for production)

- Configure RudderStack ClickHouse destination - events stream directly to warehouse

- ClickHouse table schemas: coxa_events, fan_360, coxa_sales, coxa_tickets, daily_sales_mv

- Deploy Cube semantic layer connected to ClickHouse

- Begin porting ~80 KPIs from kpiRegistry.js to Cube YAML models

## Week 4: Migration + Validation

- Complete Cube KPI migration - all department metrics defined as semantic models

- Deploy Dagster for pipeline orchestration (ML scheduling, materialized view refresh)

- Create cubeClient.js in backend - Cube REST API wrapper

- Migrate fanboxAnalyticsService.js to read from Cube (MongoDB fallback retained)

- Validate KPI parity: compare old MongoDB aggregation results vs Cube responses

- Create ClickHouse materialized views for high-traffic dashboard queries

## Why No Airbyte Needed

RudderStack eliminates the need for Airbyte CDC entirely. Instead of: MongoDB -> Airbyte (CDC) -> ClickHouse (15-min lag), we get: Source -> RudderStack -> MongoDB AND ClickHouse simultaneously (real-time, zero lag). This saves 1 week of infrastructure setup and removes a failure point.

## Testing Gate (End of Week 4)

| Test | Success Criteria |
| --- | --- |
| Data freshness | ClickHouse data arrives in real-time (not 15-min lag) from RudderStack |
| Dashboard parity | All 8 department KPIs match old MongoDB path vs new Cube path |
| Performance | Dashboard responses < 500ms for 1-year date range queries |
| Pre-aggregations | Materialized views refresh on schedule via Dagster |
| Cube API | Ad-hoc dimension/measure queries return correct results |
| Fallback | MongoDB aggregation path still works if ClickHouse is down |

# 8. Phase 3: Advanced Segmentation + ML Scoring (Weeks 4-5)

Deploy Tracardi for visual segment building with real-time profile updates. Marketing teams can create segments without engineering. Begin ML scoring pipeline for predictive intelligence.

## Segmentation via Tracardi

- Deploy Tracardi (Docker: API + GUI + background workers + Elasticsearch)

- Configure Tracardi event source receiving from RudderStack (webhook bridge)

- Migrate existing segment definitions from segmentService.js to Tracardi

- Tracardi provides out-of-the-box: visual AND/OR/NOT builder, drag-and-drop nesting

- Live audience counter as segment rules change (real-time against Tracardi profiles)

- Segment comparison and overlap analysis (which fans are in multiple segments)

- Workflow automation: trigger actions when fans enter/exit segments

## ML Scoring Pipeline

| Model | Type | Output | Use Case |
| --- | --- | --- | --- |
| Churn prediction | XGBoost binary classification | 0-1 probability | Trigger win-back campaigns when > 0.7 |
| Ticket purchase propensity | XGBoost binary classification | 0-1 per fan per event | Target high-propensity fans with ticket offers |
| Retail purchase propensity | XGBoost binary classification | 0-1 probability | Product recommendations and flash sale targeting |
| Next-best-channel | Multi-class classification | Channel ranking | Send via push/email/whatsapp based on fan preference |

## ML Architecture

- Feature store: ClickHouse materialized view (fan_features) with 50+ computed columns

- Model training: Python (XGBoost) orchestrated by Dagster pipeline, weekly retrain

- Scoring: Batch nightly - scores all active fans, writes to MongoDB FanProfile + Tracardi profiles

- Tracardi segments can reference ML scores as conditions (e.g., churn_risk > 0.7 AND inactive_90d)

## Testing Gate (End of Week 5)

| Test | Success Criteria |
| --- | --- |
| Backward compatibility | Existing segment audiences identical after migration to Tracardi |
| Visual builder | Non-engineer can create AND/OR/NOT segment in Tracardi GUI |
| Real-time updates | Fan enters segment within seconds of qualifying event |
| Churn model AUC | > 0.70 on held-out test set |
| Propensity model AUC | > 0.65 on held-out test set |
| ML scores visible | Customer 360 view shows churn risk, propensity, best channel |

# 9. Phase 4: Personalization + Activation (Weeks 5-6)

Deploy Multiwoven to automatically sync segments to marketing tools (email, ads, CRM). Upgrade personalization to ML-ranked multi-offer. Add AI campaign generation with human approval.

## Multiwoven Reverse ETL (Auto-Activation)

- Deploy Multiwoven (Docker: server + React UI + integrations gem)

- Connect Multiwoven source: ClickHouse (fan_360 table with segments + scores)

- Configure destinations: SendGrid/Brevo (email), WhatsApp Business API, Meta Ads, Google Ads

- Define sync models: high-value segment -> email list, churn-risk -> win-back campaign

- Scheduled syncs: every 6 hours, segments auto-pushed to all connected tools

- No more manual CSV exports - marketing tools always have fresh audience data

## ML-Ranked Personalization

- Upgrade personalizationService.js to ML-ranked NBO (top-3 offers with confidence)

- Scoring function: segment match + ML propensity + recency penalty + historical conversion

- Frequency capping: max 3 impressions per offer per fan per 7 days

- Channel frequency: max 1 push/day, max 5 emails/week, 48h post-conversion suppression

- A/B testing via PostHog feature flags (deterministic hash assignment)

## AI Campaign Engine

- LLM analyzes current segments + ML scores + business KPIs from Cube

- Identifies opportunities (e.g., '342 high-churn fans inactive 60+ days')

- Drafts campaign: target segment, channel, timing, offer, LLM-generated copy

- Human approval queue (auto-launch below risk/spend threshold)

- Results tracked via PostHog experiments and fed back for improvement

## Testing Gate (End of Week 6)

| Test | Success Criteria |
| --- | --- |
| Multiwoven sync | Segments appear in email platform within 6 hours of creation |
| NBO ranking | Returns 3 ranked offers with confidence scores (not just first match) |
| Frequency cap | Same offer not shown > 3 times in 7 days to same fan |
| A/B testing | PostHog shows variant assignment and statistical significance |
| AI campaign draft | Generates coherent campaign referencing real Tracardi segments |
| End-to-end | Website event -> trait -> score -> segment -> offer < 3 minutes |

# 10. Complete 6-Week Timeline

| Wk | Phase | AI Delivers | Human Validates | Milestone |
| --- | --- | --- | --- | --- |
| 1 | Phase 1 | RudderStack deployed, JS SDK on web apps, PostHog live, backend events migrated | Verify multi-channel events flowing | Multi-channel ingestion live |
| 2 | Phase 1 | Event routing, DLQ, load testing, identity resolution verified | Load test + regression sign-off | PHASE 1 COMPLETE |
| 3 | Phase 2 | ClickHouse + Cube deployed, RudderStack warehouse streaming, KPI porting | Data freshness validation | Warehouse live |
| 4 | Phase 2+3 | KPI parity validated, Tracardi deployed, segments migrating, ML started | Phase 2 sign-off, segment review | PHASE 2 COMPLETE |
| 5 | Phase 3+4 | ML models trained, Tracardi segments live, Multiwoven deployed, NBO v2 | Phase 3 sign-off, activation testing | PHASE 3 COMPLETE |
| 6 | Phase 4 | Multiwoven syncs active, A/B testing, AI campaigns, full e2e validation | Stakeholder demo, production readiness | PHASE 4 COMPLETE |

# 11. Infrastructure Requirements

All components run as Docker containers. Total additional infrastructure: ~15 CPU, 30GB RAM (fits on a single AWS m6i.4xlarge or equivalent).

| Component | Docker Image | Resources | Purpose |
| --- | --- | --- | --- |
| RudderStack Server | rudderlabs/rudder-server | 2 CPU, 4GB RAM | Event ingestion, routing, transformation |
| RudderStack Transformer | rudderlabs/rudder-transformer | 1 CPU, 2GB RAM | JavaScript event transformations |
| PostgreSQL (RudderStack) | postgres:15 | 1 CPU, 2GB RAM | Event buffer + retry storage |
| PostHog | posthog/posthog | 2 CPU, 4GB RAM | Product analytics, session replay, A/B tests |
| ClickHouse | clickhouse/clickhouse-server | 4 CPU, 8GB RAM | Analytical data warehouse |
| Cube | cubejs/cube | 1 CPU, 2GB RAM | Semantic KPI layer |
| Tracardi API | tracardi/tracardi-api | 2 CPU, 4GB RAM | CDP profiles + segmentation + workflows |
| Tracardi GUI | tracardi/tracardi-gui | 0.5 CPU, 1GB RAM | Visual segment builder interface |
| Multiwoven | multiwoven/multiwoven | 1 CPU, 2GB RAM | Reverse ETL to email/ads/CRM |
| Dagster | dagster/dagster | 1 CPU, 2GB RAM | ML pipeline + refresh orchestration |

# 12. Risk Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| RudderStack complexity | Adds Go + PostgreSQL | Docker Compose one-command deploy; team only configures YAML, not Go code |
| Tracardi maturity | Smaller community | Keep Coxa segment service as fallback; gradual migration of segments |
| Too many tools at once | Operational burden | Deploy sequentially per phase; each phase adds max 2 tools |
| Data duplication | Storage cost (MongoDB + ClickHouse) | ClickHouse compresses 10-20x; only event data duplicated |
| PostHog volume | Free tier = 1M events/mo | Self-host PostHog (MIT license = unlimited, no fees) |
| Identity resolution | Anonymous-to-known merge complexity | RudderStack identify() + Tracardi profile merging built-in |
| ML model accuracy | Bad recommendations early on | High action thresholds; human approval for AI campaigns |
| LGPD compliance | Brazilian data protection | All tools self-hosted (data never leaves infra); PII masking in warehouse |

# 13. Team Requirements (AI-Augmented)

AI agents generate 80-90% of implementation code. Human developers review, validate architectural decisions, and run acceptance tests.

| Role | Responsibility | FTE | Phases |
| --- | --- | --- | --- |
| Senior Backend Lead | Architecture, code review, RudderStack/Tracardi config, integration testing | 1.0 | All phases |
| Data Engineer | ClickHouse + Cube + Dagster deployment and validation | 0.5 | Phases 2-4 |
| ML Engineer | Model evaluation, hyperparameter tuning, scoring validation | 0.5 | Phases 3-4 |
| Frontend Developer | SDK installation, dashboard enhancements, PostHog integration | 0.5 | Phases 1, 3-4 |
| DevOps | Docker infrastructure, cloud provisioning, CI/CD, monitoring | 0.25 | All phases |

Total: ~2.75 FTE over 6 weeks (AI agents effectively replace 3-4 additional developers while maintaining quality).

# 14. Value Delivered Per Phase

Each phase delivers standalone business value. The client sees measurable improvement at every 2-week boundary:

| Milestone | What the Client Gets |
| --- | --- |
| Phase 1 (Week 2) | Multi-channel event capture live: website clicks, app opens, POS sales all unified. PostHog shows real user sessions. Identity resolution links anonymous web visitors to known fans. |
| Phase 2 (Week 4) | Sub-second analytics (was 3-8s). 80 KPIs governed in Cube semantic layer. Dashboards load instantly. No more MongoDB pressure from analytics queries. |
| Phase 3 (Week 5) | Marketing creates segments visually (no engineering tickets). ML predicts which fans will churn, buy tickets, or prefer WhatsApp over email. Customer 360 shows predictions. |
| Phase 4 (Week 6) | Segments auto-sync to email and ad platforms (no CSV exports). AI suggests campaigns. A/B tests run automatically. Personalization ranks offers by likelihood of conversion. |

# 15. Conclusion

This plan transforms the existing Coxa CDP into a multi-channel enterprise data intelligence platform using best-in-class open-source tools. Key advantages over comparable commercial solutions:

- 6 weeks (not 8) - RudderStack eliminates Airbyte, Tracardi eliminates custom segment UI, PostHog eliminates custom A/B testing framework

- Multi-channel from day 1 - website, app, POS, and pixel tracking all captured through RudderStack SDKs

- Marketing self-service - Tracardi visual builder means no engineering tickets for segment creation

- Automatic activation - Multiwoven syncs audiences to email, ads, and CRM tools without manual exports

- Zero vendor lock-in - all tools self-hosted, open-source, data never leaves your infrastructure

- LGPD compliant by design - self-hosted means full data sovereignty in Brazil

The 6-week timeline delivers value at each phase boundary. Phase 1 alone captures fan behavior across all digital touchpoints for the first time. Phase 2 makes analytics instant. Phase 3 gives marketing self-serve segmentation and predictive intelligence. Phase 4 closes the loop with automatic activation and AI-powered campaigns.

Prepared by: Coxa Engineering

Date: July 2026  |  Next review: End of Phase 1 (Week 2)